MIS Reports Module

Product Requirements Document — HospitalOS Admin Panel

| Document version | v1.0 (Draft for team kickoff) |
| --- | --- |
| Date | June 11, 2026 |
| Author | Parikshit Kaushal (Team Lead — Agentic AI & Web Development) |
| Audience | MIS/Reporting engineering team, module owners (Billing, Pharmacy, IPD, Inventory, HR), QA |
| Status | Ready for review |
| Source of scope | Client requirement workbook “L1-Solution-Engineering-v1.xlsx”, sheet MIS-Report-List (112 reports marked Customer Required = Yes) |
| Related documents | Inventory & Materials Management PRD v1.0, HR & Payroll PRD v1.0, FINANCE_PLAN.md |

# 1. Executive Summary

Hospital leadership, finance, and department heads need operational and management reports (MIS) covering registrations, appointments, billing and collections, diagnostics, pharmacy, admissions and beds, OT, inventory, and revenue. Today HospitalOS has scattered report pages inside individual modules (e.g., pharmacy reports, financial reports under app/api/reports/*) but no unified reporting capability: no single catalogue, no consistent filters, no export discipline, no scheduling, and no access control story for who may see what.

This PRD specifies an MIS Reports module inside the Admin panel (app/admin/mis-reports): a catalogue of reports organized by category where the admin picks a report, sets filters (date range, branch, department, doctor, payer, store, etc.), generates it on screen, and exports it to xlsx or PDF. Large reports run as background jobs with notification on completion; any report can be scheduled for automatic email/WhatsApp delivery. The scope of the catalogue is the 112 customer-required reports in the client requirement workbook, mapped report-by-report to existing HospitalOS data models in the appendix.

Architecture in one line: a code-defined report registry — each report is a typed definition (id, category, Zod filter schema, column spec, query function) — rendered by one generic report runner UI, one export engine, one scheduler, and one permission layer. Adding report #113 means adding one definition file, not building a new page.

# 2. Current State Analysis

## 2.1 What exists

| Area | Existing implementation |
| --- | --- |
| Module-local reports | app/pharmacy/reports, app/admin/pharmacy/reports, app/api/reports/financial, app/api/reports/lab, app/api/reports/prescription — each hand-built, inconsistent filters and exports |
| Finance statements | Trial balance, P&L, balance sheet, ledger via gl-actions.ts (getTrialBalance, getProfitLossStatement, getLedgerReport) — these remain in the Finance module; MIS links to them, does not duplicate them |
| Export tooling | xlsx 0.18.5 for Excel export, @react-pdf/renderer + puppeteer-core for PDF, Chart.js for dashboards |
| Async & delivery rails | DataImportJob pattern for long-running jobs with progress, S3 file storage, Notification + email (Nodemailer) + WhatsApp channels, cron routes under app/api/cron/* |
| Access control | Role string on User.role, org scoping via organizationId, Branch model, system_audit_logs |
| Data sources | All transactional models needed by the catalogue already exist or arrive with the Inventory/HR modules (see Appendix A mapping) |

## 2.2 Gaps

- No unified report catalogue or report-picker UI; admins must know which module hides which report.

- No standard filter bar (date range, branch, department, doctor, payer) — every page reinvents filters.

- No background execution: heavy date-range queries run in-request and risk timeouts on production data.

- No scheduled delivery (daily DSR to management email is a universal hospital expectation).

- No per-report access control or audit of who viewed/exported revenue data.

- No saved filter presets, no drill-down conventions, no consistent xlsx/PDF formatting with org branding.

# 3. Goals, Non-Goals and Success Metrics

## 3.1 Goals

- Ship all 112 customer-required MIS reports in one admin-panel module with a consistent generate → view → export experience.

- One report framework: registry + runner + export engine + scheduler, so new reports are configuration-plus-query, not new pages.

- Reports never degrade the OLTP application: heavy reports run async with row caps, streaming export, and query timeouts.

- Scheduled delivery: any report can be emailed/WhatsApped on a daily/weekly/monthly schedule with saved filters.

- Access control and audit: category-level permissions, org/branch scoping, and an audit trail of every generation and export.

## 3.2 Non-goals

- Self-service ad-hoc query builder / BI tool (Metabase-class) — out of scope; the registry is code-defined.

- Replacing finance statements (TB/P&L/BS) — MIS links to the existing Finance module screens.

- Real-time streaming dashboards — the existing module dashboards remain; MIS is request/schedule-driven reporting.

- Print formats/stationery (the workbook’s Print-List sheet) — separate effort, not this PRD.

- Data warehouse / external BI feeds (Phase 4 candidate).

## 3.3 Success metrics

| Metric | Baseline | Target |
| --- | --- | --- |
| Catalogue coverage of the 112 required reports | 0 | 100% by end of Phase 3 |
| p95 on-screen generation time (≤ 31-day range) | N/A | < 5 s |
| Async job completion (any range, ≤ 500k rows) | N/A | < 5 min, zero OLTP impact incidents |
| Scheduled report delivery success | N/A | > 99.5% on time |
| Report-related production timeouts | Occasional today | 0 |

# 4. Users, Roles and Permissions

Primary surface is the Admin panel, but category-level permissions let other roles receive scoped access later without rework.

| Role | Access |
| --- | --- |
| admin | Full catalogue, all categories, manage schedules and presets for the organization. |
| finance | Billing, Revenue, Doctor Payout, Pharmacy tax/HSN, Inventory valuation categories. |
| store_manager (from Inventory PRD) | Inventory category scoped to own stores. |
| hr / payroll_admin (from HR PRD) | Doctor payout & payable reports (read), staff-related MIS when added. |
| opd_manager / ipd_manager | Registration, Appointment, Admission categories scoped to branch. |
| Permission model | New permission keys mis_reports.<category>.view and .export enforced in every action via the existing Role/Permission models; every generation/export logged to system_audit_logs (user, report, filters, row count, format). |

# 5. Functional Requirements

## 5.1 Report Catalogue & Picker (FR-MIS-01)

- Landing page app/admin/mis-reports: category cards (Registration, Appointment, Billing, Diagnostic, Pharmacy, Admission, OT & Cathlab, Inventory, Ambulance, Optical, Revenue) with report counts; searchable, with Favorites and Recently Generated rails per user.

- Each report shows: name, description, required filters, data freshness note (live OLTP), typical row volume, and permission state (locked categories greyed out).

- Catalogue is driven by the registry — reports whose backing module is disabled via ModuleConfig (e.g., Optical) appear as “Module not enabled” instead of erroring.

## 5.2 Report Definition Registry (FR-MIS-02)

Core design. Each report is a TypeScript definition registered in lib/mis/registry/:

interface ReportDefinition {

id: string;                  // e.g. "billing.payment-mode-breakup"

category: ReportCategory;    // drives grouping + permission key

name: string; description: string;

filters: ZodSchema;          // date range mandatory; branch/department/doctor/payer/store optional per report

columns: ColumnSpec[];       // key, label, type (string|number|currency|date|percent), align, total?: "sum"|"avg"

defaultSort: SortSpec; rowLimitSync: number;        // above this -> async job

query: (org: OrgContext, f: Filters, page: Pagination) => Promise<ReportResult>;

drilldown?: DrilldownSpec;   // e.g. summary row -> detail report with inherited filters

}

- Queries are parameterized Prisma/SQL in the definition — no user-supplied SQL, no dynamic query builder; org scoping injected by the runner, never by the report author.

- Summary/detail pairs (e.g., Billing Summary ↔ Billing Detail) share filter schemas so drill-down inherits filters.

- Column totals/subtotals declared in the spec render identically on screen, xlsx, and PDF.

- Registry is unit-testable: every definition ships with a seed-data snapshot test asserting columns, totals and row counts.

## 5.3 Filters & Presets (FR-MIS-03)

- Standard filter bar rendered from the Zod schema: date range with quick picks (Today, Yesterday, This Week, MTD, Last Month, FY-to-date, custom), branch (multi), department, doctor, payer/payer-type (cash/insurance/corporate via insurance_providers/CorporateMaster), service type, ward, store, status — only the filters each report declares.

- Financial-year aware date handling (April–March) for FY quick picks and revenue reports.

- Saved presets: per user per report (e.g., “Cardiology, Branch A, MTD”); presets are what schedules reference.

- Filter values validated server-side against org scope (a branch/doctor/store not in the admin’s organization is rejected).

## 5.4 Generation & Viewing (FR-MIS-04)

- Sync path: results within the report’s rowLimitSync (default 5,000 rows) render in a virtualized table with sticky headers, column totals, sorting, and pagination; charts (Chart.js) for reports that declare a chart spec (e.g., Payment Mode Breakup pie, Revenue trends).

- Async path: larger requests create a ReportJob (mirroring the DataImportJob pattern): queued → running (progress %) → completed with S3 file → notified via Notification; job list page shows history with re-download (files expire after 30 days).

- Guard rails: per-query statement timeout (30 s sync / 5 min async), max range guards per report (e.g., item-level detail reports capped at 92 days per run), and concurrency cap per org (2 running jobs).

- Drill-down: clicking a summary row opens the mapped detail report pre-filtered; clicking a transaction row deep-links to the source record (invoice, GRN, admission) in its module.

## 5.5 Export Engine (FR-MIS-05)

- xlsx: streamed generation via the existing xlsx tooling — header block (org name/branding from OrganizationBranding, report name, filters used, generated-by/at), frozen header row, typed cells (dates, currency with ₹ formatting), declared totals row, autofilter.

- PDF: via the existing @react-pdf/renderer pipeline for ≤ ~2,000 rows (landscape auto-selected for wide reports); above that, PDF is disabled with a hint to use xlsx.

- CSV: raw stream for integration use.

- Every export is audit-logged with row count and filter snapshot; exported files carry the filter snapshot on a cover sheet so a number can always be reproduced.

## 5.6 Scheduled Reports (FR-MIS-06)

- Any report + saved preset can be scheduled: daily/weekly/monthly (with day picks), time, timezone (org default Asia/Kolkata), format (xlsx/PDF), recipients (users and/or raw emails; optional WhatsApp via existing channel).

- Executor cron app/api/cron/mis-schedules runs due schedules as async jobs and delivers via Nodemailer with the file attached (or an S3 link above attachment size limits).

- Failure handling: retry ×2, then alert the schedule owner and admin via Notification; schedule status board with last-run results.

- Day-1 preset shipped: “Daily DSR pack” — Date Wise Cash Collection + Billing Summary + Payment Mode Breakup + Bed Occupancy, emailed at 08:00.

## 5.7 Performance & Data Strategy (FR-MIS-07)

- Phase 1–2 reports query the OLTP Postgres directly with covering indexes added where report access patterns need them (each definition documents its index dependencies; reviewed by the module owner).

- Materialized rollups for the hot daily aggregates (daily revenue by department/payer/service-type, daily collections by mode, bed occupancy snapshots, pharmacy daily sales): nightly cron refresh + intraday refresh on demand; summary reports read rollups, detail reports read OLTP.

- When Supabase read replicas are available, report queries pin to the replica via a separate Prisma datasource; the design must keep report queries replica-safe (read-only) from day one.

- Result cache: identical report+filters within 10 minutes serves the cached result (per org), with a visible “generated at” stamp and a Refresh action.

# 6. Data Model (New Prisma Models)

| Model | Key fields (abridged) |
| --- | --- |
| ReportJob | job_number, report_id, requested_by, filters_json, status (Queued, Running, Completed, Failed, Cancelled), progress, row_count, file_key (S3), format, error?, started_at, finished_at, expires_at, organizationId |
| ReportPreset | report_id, user_id, name, filters_json, is_shared (org-visible), organizationId |
| ReportSchedule | report_id, preset_id, cron_spec (or frequency fields), format, recipients_json, channel (EMAIL, WHATSAPP, BOTH), is_active, last_run_at, last_status, owner_user_id, organizationId |
| ReportAccessLog | (or reuse system_audit_logs with action MIS_GENERATE / MIS_EXPORT / MIS_SCHEDULE) — user, report_id, filters_json, row_count, format |
| ReportRollupWatermark | rollup_name, last_refreshed_at, status — bookkeeping for materialized views |

No report data is stored in new tables beyond rollups and S3 files; the registry itself is code, versioned in git — deliberate, so report logic is reviewable and testable like any other code.

# 7. API & Code Surface

| File | Responsibilities |
| --- | --- |
| lib/mis/registry/*.ts | one file per category exporting ReportDefinition[] (billing.ts, pharmacy.ts, inventory.ts, ...) |
| lib/mis/runner.ts | filter validation, org-scope injection, sync/async decision, caching, timeout enforcement |
| lib/mis/export/ | xlsx-stream.ts, pdf.ts, csv.ts — shared export engine with branding header |
| app/actions/mis-report-actions.ts | listCatalogue, generateReport, getJobStatus, listJobs, presets CRUD, schedules CRUD |
| app/api/mis/jobs/[id]/download | authorized S3 presigned download |
| app/api/cron/mis-schedules | schedule executor |
| app/api/cron/mis-rollups | nightly rollup refresh |
| app/admin/mis-reports/ | catalogue page, report runner page ([reportId]), jobs history, schedules manager |

# 8. Acceptance Criteria (Definition of Done)

- Admin opens MIS Reports, searches “payment mode”, runs Payment Mode Breakup for MTD across two branches, sees on-screen totals matching the billing module to the rupee, and exports a branded xlsx whose cover sheet records the filters.

- A 6-month Billing Item Detail request automatically becomes a background job, completes without affecting app latency, notifies the admin, and downloads from job history.

- Drill-down works: Billing Summary row → Billing Detail pre-filtered → invoice deep-link opens the actual invoice.

- A scheduled Daily DSR pack arrives by email at 08:00 with correct previous-day figures; a forced failure retries then alerts the owner.

- A finance-role user sees only permitted categories; a generation and an export by any user appear in the audit log with filter snapshots.

- Inventory category reports (Stock, Bin Card, GRN Summary, Slow/Fast Moving) reconcile exactly with the Inventory module’s own ledger screens for the same filters.

- Doctor Payout and Doctor Account Payable reports match the HR module payout statements for a closed cycle.

- Reports backed by disabled modules (e.g., Optical when not enabled) show “Module not enabled”, not errors.

- All 112 catalogue reports have passing snapshot tests against seed data; cross-org access attempts fail.

- Load test: 10 concurrent admins generating mixed reports cause no OLTP p95 regression beyond 10%.

# 9. Delivery Plan & Phasing

| Phase | Scope | Target |
| --- | --- | --- |
| Phase 1 (Weeks 1–4) | Framework: registry, runner, filter bar, sync viewing, xlsx/PDF/CSV export, permissions, audit. Reports: Billing (24) + Revenue (6) — the finance-critical core | 30 reports live |
| Phase 2 (Weeks 5–8) | Async jobs, presets, schedules + Daily DSR pack, rollups. Reports: Registration (3), Appointment (5), Admission (15), Pharmacy (19) | 72 reports live |
| Phase 3 (Weeks 9–12) | Reports: Diagnostic (13), OT & Cathlab (3), Inventory (16, on the new Inventory module), Ambulance (3), Optical (5, behind ModuleConfig flag); drill-down completion; load testing | All 112 live |
| Phase 4 (Backlog) | Read-replica pinning, warehouse export, custom report builder, embedded analytics | — |

# 10. Risks & Open Questions

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Heavy reports degrade production OLTP | High | Row caps, timeouts, async path, rollups, concurrency caps; replica pinning when available |
| Numbers disagree with module screens (trust killer) | High | Single source queries per metric documented in each definition; reconciliation acceptance tests vs module screens; finance sign-off per Billing/Revenue report |
| Inventory/Doctor-Payout reports depend on the two new modules’ timelines | Medium | Phase 3 sequencing; definitions stubbed against current pharmacy/ward tables where possible |
| Optical & Ambulance modules are thin/absent in HospitalOS today | Medium | Ship behind ModuleConfig; ambulance reports start from patient/ambulance-request data; Optical deferred until module exists (flagged to client) |
| Scope creep via “one more report” | Low | Registry makes additions cheap but each still requires definition + snapshot test + owner sign-off |

- Open Q1: Diagnostic appointment reports are split by specialty (Cardiology/Neurology/...) in the client sheet — implement as one parameterized report with a department filter, or 6 catalogue entries? Recommendation: one definition, 6 catalogue aliases.

- Open Q2: Report data freshness SLA for rollup-backed summaries — is “as of last night + on-demand refresh” acceptable to the client?

- Open Q3: WhatsApp delivery of files (size limits, template approval) — confirm with the existing WhatsApp Business setup.

- Open Q4: The workbook row “<List of New MIS Reports> — TBD” implies more reports are coming; confirm change-control: new reports enter via CR with the registry estimate (≈1–2 days each).

# Appendix A — Report Catalogue & Data-Source Mapping (112 reports)

All reports from the client workbook’s MIS-Report-List sheet (Customer Required = Yes), grouped by category, with the HospitalOS data sources each will query. Reports marked (Inv-PRD) or (HR-PRD) depend on the new Inventory / HR modules.

## A.1 Registration (3)

| Report | Primary sources |
| --- | --- |
| Pre Registration; Registration Convert Report; Registration Report | OPD_REG, appointments (self-registration via patient portal), Department; filters: date, branch, department, registration type |

## A.2 Appointment (5)

| Report | Primary sources |
| --- | --- |
| Appointment Reports; Doctor Event Off Schedule; Doctor Event Off Summary; Appointment TAT; Doctor Wise Footfall | appointments, AppointmentSlot, doctor leave (doctor-leave-actions), OPD_REG; TAT = booking→check-in→consult timestamps |

## A.3 Billing (24)

| Report | Primary sources |
| --- | --- |
| Billing Detail; Billing Item Detail; Billing Summary; Billing Summary Detail; Billing Revenue; Service Type Summary; Payment Service Type Summary; Payment Summary | invoices, invoice_items, payments, charge_catalog, Department |
| Payment Mode Breakup; Date Wise Cash Collection | payments, PaymentSplit, CashClosure |
| UHID Advance Deposit; Admission Advance Deposit; Deposit Refund | PatientDeposit, Refund, admissions |
| Discount Summary; Due Settled; Pending Bills; Cancel Bill Report | invoices (discount/status fields), payments, DunningLog |
| Refund; OP Refund | Refund, CreditNote |
| Doctor Payout; Doctor Account Payable (HR-PRD) | DoctorEarning, DoctorPayout from the HR & Payroll module; interim: AdmissionConsultant + invoice attribution |
| IP Package; Health Check Up Count Summary | IpdPackage, IpdAdmissionPackage, health-check service items in invoice_items |
| Payer Agreement Expiry | insurance_providers, CorporateMaster (agreement validity fields) |

## A.4 Diagnostic (13)

| Report | Primary sources |
| --- | --- |
| Appointment reports × specialty (Cardiology, Neurology, Nuclear Medicine, Pathology, Pulmonology, Radiology) | One parameterized definition over appointments/lab_orders filtered by Department (see Open Q1) |
| Service reports × specialty (Cardiology, Neurology, Pulmonology, Pathology) | invoice_items + ClinicalOrder/PhysicianOrder by department |
| TAT Report; Pathology TAT; Radiology TAT | lab_orders, LabSampleTracking (order→sample→result→verify timestamps) |

## A.5 Pharmacy (19)

| Report | Primary sources |
| --- | --- |
| IP Issue; IP Item Detail; IP Daily; Daily IP Issue; Daily IP Return; IP Issue with Tags; IP Pharmacy Pull Off | pharmacy_orders, pharmacy_order_items, DispenseAllocation, WardStock transactions, admission links |
| OP Item Detail; OP Summary; OP Summary Detail; OP Sale Detail; OP Return Detail; OP Sale with Tags | pharmacy_orders (OP), pharmacy_order_items, PharmacyReturn |
| OP Tax Summary; OP Tax Details; HSN Summary | GST fields on pharmacy_order_items/pharmacy_medicine_master, GST_Invoice_Register, HSN_SAC_Master |
| Pharmacy Settlement | payments (pharmacy), CashClosure |
| Doctor Wise Pharmacy Summary / Detail | prescriptions (Clinical_EHR/PrescriptionTemplate usage) joined to dispense data by prescribing doctor |

## A.6 Admission / IPD (15)

| Report | Primary sources |
| --- | --- |
| IP Patient; Admissions; IP Admission Conversion; Admission Conversion (ER to IP); IP Admission Cancel; Emergency Admissions | admissions, ERRegistration, OPD_REG |
| IP Discharge; Emergency Discharge; Discharge TAT; Expired Patients | discharge_summaries, admissions (status/death flags), discharge workflow timestamps |
| Bed Status; Bed Occupancy Details; Bed Transfer; Doctor Transfer | beds, wards, BedTransfer, AdmissionConsultant |
| Counselling Summary | counselling-actions data (estimates via IpdEstimate) |

## A.7 OT & Cathlab (3)

| Report | Primary sources |
| --- | --- |
| OT Booking Details; OT Surgery Details; OT Surgery TAT | OTSchedule, SurgeryRequest, SurgeryMaster, OTRoom, SurgeryNote (in/out/incision timestamps for TAT) |

## A.8 Inventory (16) — depends on Inventory PRD

| Report | Primary sources |
| --- | --- |
| Inventory Stock; Item Wise Stock; As on Date Stock; Batch wise stock inflow/outflow; Bin Card (Batch/Item wise) | StoreStock, ItemBatch, InventoryMovement (as-on-date = ledger replay) |
| GRN Summary / Detail; GRN Return Summary / Detail; GRN Pending CN Number Update | GoodsReceiptNote (+ items), PharmacyReturn (supplier returns / debit-credit notes), PurchaseOrder |
| Item Master; Store to Store Item Issue; Store Consumption Report; Slow & Fast Moving; HSN Tax Summary | ItemMaster, StockTransfer, InventoryMovement (CONSUMPTION), movement velocity analytics, HSN fields |

## A.9 Ambulance (3)

| Report | Primary sources |
| --- | --- |
| Ambulance Orders; Ambulance Request; Ambulance TAT | patient ambulance requests (app/api/patient/ambulance-request data); TAT requires dispatch/arrival timestamps — gap flagged to module owner |

## A.10 Optical (5) — behind ModuleConfig flag

| Report | Primary sources |
| --- | --- |
| Optical Item / Product Billing Details; Daily Settlement (+ Sum); Payment Report | No Optical module exists in HospitalOS today; reports ship disabled until the module exists (risk register); definitions stubbed against invoice_items service categories if client runs optical through general billing |

## A.11 Revenue (6)

| Report | Primary sources |
| --- | --- |
| Department Wise; Payer Type Wise; Payer Name Wise; Service Type Wise; Billing Category Wise; Ward Wise | Revenue rollups over invoices/invoice_items/payments joined to Department, payer masters, charge_catalog, wards; billed vs collected toggle on every revenue report |